A.7 Log Book for Capstone Project

Mukesh Patel School of Technology Management & Engineering

SVKM's NMIMS (Deemed-to-be University), Indore Campus

Log Book for Capstone Project

Department: Artificial Intelligence and Data Science

Program: B.Tech in Artificial Intelligence and Data Science

Semester: VII

Academic Year: 2026-27

TITLE OF THE PROJECT: MemGate: An Adaptive Memory Layer for Long-Running LLM Agents

Name of the Faculty Mentor: Dr. Praveen Modi, Assistant Professor

STUDENT DETAILS

|  | NAME | ROLL NO. | CONTACT |
| --- | --- | --- | --- |
| Student 1 | Yash Ramchandani | S024 |  |
| Student 2 | Simar Singh Khanuja | S019 |  |

Name of group members:

| Roll No. | Name | Sign (Students) | Grades (By Faculty Mentor) |
| --- | --- | --- | --- |
| S024 | Yash Ramchandani |  |  |
| S019 | Simar Singh Khanuja |  |  |

SAP IDs: Yash Ramchandani (70562300097), Simar Singh Khanuja (70562200088)

Week No: 1

Date of Reporting: 22/07/2026

18/07/2026 to 23/07/2026

Work carried out

Identified the problem: LLM agents re-send their whole history on every turn, so cost and latency grow and accuracy falls well before the context limit.

Literature survey of memory for LLM agents (MemGPT, MemoryBank, Generative Agents, A-MEM) and of prompt and KV-cache compression (LLMLingua, Gist tokens, AutoCompressors, StreamingLLM, H2O).

Selected MemGPT (Packer et al., 2023) as the base paper.

Drafted the problem statement, three objectives, scope and the semester Gantt chart.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 2

Date of Reporting: 29/07/2026

25/07/2026 to 30/07/2026

Work carried out

Presented Review 1: introduction, problem statement, objectives, scope, proposed system and architecture, implementation workflow, tools and technology, feasibility and Gantt chart.

Presented a comparison of 10 papers (dataset, technique, achievements, limitations, gap addressed).

Noted the panel's questions: is the project needed now that context windows are large, is it feasible, is a tiered memory still novel, and what is the end product.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 3

Date of Reporting: 05/08/2026

01/08/2026 to 06/08/2026

Work carried out

Studied the long-conversation benchmarks LoCoMo, LongMemEval and LongBench and chose LoCoMo as the main benchmark (marked evidence turns allow a retrieval-level metric).

Chose the stack: Python, tiktoken for exact token counts, all-MiniLM-L6-v2 for embeddings, Qwen2.5 models for local LLM work.

Designed the library interfaces: observe() for the write path and build_context() for the read path, and the data types for turns, memory items and questions.

Decided to build the evaluation harness before the memory policies, so every later idea is a measured experiment.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 4

Date of Reporting: 12/08/2026

08/08/2026 to 13/08/2026

Work carried out

Prepared evidence-backed answers to the four Review 1 panel questions.

Moved the contribution from the three-tier architecture to the memory decision policy (keep / compress / forget / recall).

Built Step 0: evaluation harness, three-tier store, policies P0 (sliding window) and P1 (heuristic scorer), and a synthetic test set.

30 automated tests passing; made the P0 baseline budget-driven so the comparison is fair.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 5

Date of Reporting: 19/08/2026

15/08/2026 to 20/08/2026

Work carried out

Found an evaluation leak: a consolidation rule read the answer label (fact_id), worth 45-47 recall points. Fixed it and withdrew the Review 1 figure (95% became 50%).

Added label-blindness regression tests.

Wired the LoCoMo benchmark (10 conversations, 1,527 questions) and the MiniLM embedder; added the answer-presence metric.

Fixed Tier 2 consolidation, improved the compressor, and ran a 23-configuration ablation study.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 6

Date of Reporting: 26/08/2026

22/08/2026 to 27/08/2026

Work carried out

Imposed a storage budget on the whole memory store, not only the prompt.

Key finding: scored forgetting beats oldest-first forgetting at the same storage, while compressing evicted turns loses answer recall.

Scaling study to 182x compression; byte accounting including the embedding index.

Clustered bootstrap confidence intervals and McNemar tests; learned scorer (leave-one-conversation-out); first publication figures; built the P2 LLM judge.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 7

Date of Reporting: 02/09/2026

29/08/2026 to 03/09/2026

Work carried out

Ran the P2 LLM judge (Qwen2.5-0.5B) on GPU, reading salience from the digit-token logits of one forward pass.

Integrated a fixed reader model (Qwen2.5-1.5B, 4-bit) for end-task accuracy and ran a pilot.

Pinned every model to a local copy so runs cannot fetch new weights.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 8

Date of Reporting: 09/09/2026

05/09/2026 to 10/09/2026

Work carried out

Measured the P2 judge: it loses to the hand-written heuristic by 5.87 points, while a learned scorer gains 11.47.

Prepared the Review 2 progress report, a generated deck, a results dashboard and a speaker's guide.

Wrote the first draft of the IEEE conference paper with tables generated from the result files.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 9

Date of Reporting: 16/09/2026

12/09/2026 to 17/09/2026

Work carried out

Ran end-task accuracy on all 715 answer-recoverable LoCoMo questions.

Result: +6.0 of the +8.7 recall points become correct answers (69% of the gap), against a 1.7% closed-book floor.

Updated the report and paper with the end-task results.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 10

Date of Reporting: 23/09/2026

19/09/2026 to 24/09/2026

Work carried out

Added a LongMemEval loader and set up a sweep of store budgets to test the headline on a second benchmark.

Matched LongMemEval's retention to LoCoMo's so the two are comparable.

Continued revising the paper draft.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 11

Date of Reporting: 30/09/2026

26/09/2026 to 01/10/2026

Work carried out

LongMemEval result: the headline does not replicate; traced to the heuristic scorer, whose separation of evidence turns reverses sign on that corpus.

Ruled out the recency-reservation confound.

Ran abstractive compression and online learning of the scorer at full scale.

Compiled the paper and cut it to 6 pages; rebuilt the Review 2 deck in the NMIMS format with speaker notes; built the first live demo.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 12

Date of Reporting: 07/10/2026

03/10/2026 to 08/10/2026

Work carried out

Presented Review 2 (midterm review): progress against the plan, design, results so far and the live demo.

Recorded the panel's feedback and planned the remaining work: a working application and a learned scorer.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 13

Date of Reporting: 14/10/2026

10/10/2026 to 15/10/2026

Work carried out

Turned the demo into a working chat app: saved chats, sidebar, memory panel showing every decision.

Found and fixed a scorer defect (speaker tag scored with the message) and re-ran the results (P1-S 36.8% to 37.5%).

Trained the learned scorer on LoCoMo and REALTALK (human chats) and shipped it in the app.

Updated the report, paper, deck and dashboard to the fixed numbers.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 14

Date of Reporting: 21/10/2026

17/10/2026 to 22/10/2026

Work carried out

Full app: one-command setup, any text input (pastes, PDF, Word, PowerPoint, other languages), a Compare tab and score explanations.

Stress tests (six input bugs fixed) and a load test with 200 simultaneous users.

Compared with MemGPT-style and Mem0-style memory: the learned scorer wins at every budget.

Retrained the scorer on 14.6x the data; chats up to 10M tokens; on million-token chats the app keeps the answer 51.9% of the time vs 19.2% for RAG.

Google Gemini replies with a local Qwen backup; entry gate and score tags on every message.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 15

Date of Reporting: 28/10/2026

24/10/2026 to 29/10/2026

Work carried out

Prepared the journal version of the paper with Dr. Praveen Modi as co-author and corresponding author.

Matched the paper to the code; extended references to 52 sources.

Applied the mentor's review of the paper; rewrote the abstracts and the prose.

Prepared the log book, project report (black book) and annexure forms.

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 16

Date of Reporting: 04/11/2026

31/10/2026 to 05/11/2026

Work carried out

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________

Week No: 17

Date of Reporting: 11/11/2026

07/11/2026 to 12/11/2026

Work carried out

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Remark

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

____________________________________________________________________________

Faculty Signature with date

________________________________________